Management

- Three directions of management: Project, Product, Technical and management thought out SDLC

  - The main objective of a Project Manager is to successfully deliver the project within the agreed scope, time, budget, and quality standards, while meeting stakeholder expectations.

  - The main objective of a Product Manager is to define, develop, and deliver a product that meets customer needs while aligning with business goals. They act as the bridge between customers, business stakeholders, and development teams to ensure that the product is valuable, viable, usable, and feasible.

  - The main objective of a Technical Manager—whether it's an Engineering Manager, Architect, or Team/Tech Lead—is to ensure that the technical direction of a project aligns with business goals while maintaining high-quality engineering practices and foster engineering culture and growth

- Practical topics

- Agile methodology and development frameworks Scrum / Kanban

  - Ticket tracking: Jira | GitHub Issues | Trello

- Solutions Architecture

  - Business problems/goals -> Technical solution

  - Presale and Discovery phase. RFP (RFQ, RFx, etc)

    - Main Roles in Presale: Solution Architect, Presale Manager, Business Consultant / Analyst

    - Iterative nature of the discovery phase: Questionnaires, PoC, Stakeholder interviews

  - Quality requirements gathering

  - Stakeholders: internal and external stakeholders. RACI matrix

  - Tradeoff analysis

  - Solution deliverables: Product view [Functional specification] + Technical solution: Technical (system) view [Architecture documentation] + Project view [Execution | WBS, Roadmap - Gant charts, budget, team composition]

- Additional

  - Project scope planning: Requirements prioritization techniques -> (S)hould (M)ust (C)ould (W)on’t; Prioritiozation Poker, Cost of Waiting, ...

  - Product/Solution stages:

    - PoC (Proof of Concept) -> check technical feasibility [Internal]

    - Prototype -> very scaled down version of the product with main features only dedicated to outline main aspect of the expected product [Client-oriented, but in most cases not Customer/End-User-facing]

    - MVP (Minimum Viable Product) -> Minimal working/business-efficient version of the product [Custom-facing]

  - Lean startup ----> Assumption -> Implementation -> Feedback --> [Repeat]

  - Project scope management: Change requests [fix Scope creep] -> Scope change/extension: Extend project timeline, Drop less relevant items, Extend project team

  - Pricing models: Fixed price vs Time and material

  - Cost management: CapEx (Capital Expenditures) and OpEx (Operational Expenditures)

  - Team dynamics: Tuckman model

Tasks:

- Planning

  - [50] WBS -> Estimation [three-point estimation; per each tech stream]

  - [60] Team composition -> Cost calculation (focus factor)

  - [70] Roadmap (Gant): including project phases / milestones https://www.productplan.com/learn/what-is-an-it-roadmap/

  - [80] Risks [Tech / Process / People / External] and Mitigations (Risks and Mitigations & Risk matrix)

- Communication / Responsibility assignment

  - [85] Stakeholders identification and RACI matrix

- Execution

  - [100] Development framework (Scrum / Kanban) -> Stories, spikes, technical tasks creation, estimation, and planning (planned sprints or prioritized Kanban backlog) [Github Issues, Jira, Trello]